Arabic OCR

2,136 pages. How we do it, and what else we could use.

# 1. What we are transcribing

| Book | Pages | Tracks | Treatment |
| --- | --- | --- | --- |
| الأدب العربي | 200 | GS, LS, SE | A — tashkeel critical |
| قواعد اللغة العربية والبلاغة والعروض | 187 | LH | A — tashkeel critical |
| الفلسفة | 203 | GS, LS, SE | B — prose |
| الفلسفة العامة | 361 | LH | B — prose |
| الفلسفة العربية | 265 | LH | B — prose |
| التربية الوطنية | 209 | all four | C — prose + tables |
| المجال العالمي (Géographie) | 113 | all four | C — maps + tables |
| الاقتصاد | 283 | SE | C — prose + charts |
| الاجتماع | 315 | SE | C — prose + tables |
| التاريخ | — | — | MISSING — not collected in any track |
| Total | 2,136 |  |  |

Each book is transcribed once, even though it appears in three or four track sheets. Deduplicate by file hash before spending anything.

# 2. The plan

Vision model reads the page. A cheap OCR reads it again as a second opinion. Everything else is deterministic checks that cost nothing.

Rasterise. pdfimages -png if the page is one embedded image, otherwise pdftoppm -r 300 -gray. Keep the PNGs.

Transcribe, one page per call, through the Batch API. Prompt rules in §3.

Second read with Google Document AI (~$0.0015/page) — used only for checking, never as the output.

Normalise into a separate field. Never overwrite the transcription.

Run the gates in §4.

Anything flagged: re-run at higher DPI, then a human with the page image.

## Three settings that matter

| Setting | Group A (200 + 187 pp) | Groups B and C (1,749 pp) |
| --- | --- | --- |
| Image resolution | Full — 2576 px long edge | 1568 px long edge |
| Thinking | off | off |
| Effort | low | low |

Tashkeel is fine detail, so group A keeps full resolution. Everything else does not need it and pays half the input cost. Thinking is off everywhere — transcription is perception, not reasoning, and thinking tokens bill as output. Add one line to the prompt when thinking is off: “Do not include internal or system XML tags in your response.”

# 3. Prompt rules for Arabic

On top of the existing rules in src/lib/ocr.ts (transcribe only, never solve, mark figures, mark [illegible]):

Preserve tashkeel exactly as printed. Do not add it where absent, do not remove it where present.

Poetry: one line per bayt, the two hemistichs separated. Do not reflow into prose.

Reproduce Arabic-Indic and Latin numerals as printed. Do not convert between them.

Keep French or English terms in their original script.

Tables stay Markdown tables. Maps and photographs get a [figure: …] line.

Do not include internal or system XML tags in the response.

# 4. Six things that will break the corpus if we ignore them

| Issue | Fix |
| --- | --- |
| Tashkeel dropped by the reader | Gate group A pages on diacritic presence |
| Presentation forms (ﻻ as one glyph) | NFKC-normalise to the standard Arabic block |
| Hamza / taa marbuta spelled inconsistently (أ إ آ ا, ة/ه) | Normalise in the search field only |
| Arabic-Indic vs Latin digits (٠١٢٣ / 0123) | Normalise before comparing readers; keep originals in the text |
| Tatweel / kashida (ـــ) | Strip — decoration, not content |
| Bidi mixing (Arabic + French term + date) | Store logical order. Never reverse strings to “fix” it |

One rule underneath all of it: store the transcription exactly as read, and normalise in a second field for search and embedding. Two fields, one source of truth. Normalising in place destroys the text a student reads and cannot be undone.

## Gates — all free, all deterministic

Digits from both readers match, after normalising Arabic-Indic numerals. A number the model produced that Document AI never saw is probably invented.

No presentation forms, no tatweel left after normalisation.

Group A pages contain diacritics.

Script matches the manifest. Character count is within the normal band for that book.

Every [figure: …] has a cropped image.

Page count matches the PDF. This one blocks the book.

# 5. Cost for the 2,136 pages

| Option | Per page | 2,136 pages | Verdict |
| --- | --- | --- | --- |
| Claude Opus 5, batched, settings above | $0.021 – $0.035 | $45 – $75 | Recommended. Best on RTL, poetry and tashkeel. |
| Claude Sonnet 5, batched | $0.012 – $0.023 | $26 – $49 | Test it. Intro pricing ends 31 Aug 2026. |
| Claude Haiku 4.5, batched | $0.004 – $0.008 | $9 – $17 | Only if it survives the test set. Unproven on Arabic. |
| Google Document AI / Azure Read | ~$0.0015 | ~$3 | Second reader, and primary for group C. Drops tashkeel. |
| Qwen2.5-VL / Qwen3-VL self-hosted | GPU hours | $2 – $5 | Cheapest by far. Needs a GPU and a day of setup. |
| Tesseract ara | free | $0 | Not usable. Fails on photocopies, no diacritics. |
| ABBYY FineReader | licence | — | Strong on printed Arabic, but no structure output and a manual workflow. |

## Recommended split

| Group | Books | Pages | Reader | Cost |
| --- | --- | --- | --- | --- |
| A | الأدب العربي, قواعد اللغة العربية | 387 | Opus 5, full resolution | $14 |
| B | الفلسفة ×3 | 829 | Opus 5, reduced resolution | $17 |
| C | التربية الوطنية, الجغرافيا, الاقتصاد, الاجتماع | 920 | Document AI primary + model for tables and maps | $4 – $19 |
|  | Second reader across everything | 2,136 | Document AI | $3 |
| Total |  | 2,136 |  | $38 – $53 |

The whole Arabic corpus is a $40–75 job. Do not optimise it further — pick whichever reader is most accurate on the test set and move on. The expensive resource here is the teacher who reviews the flagged pages, not the tokens.

# 6. Start here — 30 pages, today

| Pages | From | What it tests |
| --- | --- | --- |
| 10 | الأدب العربي — pages with poetry and tashkeel | The hardest case. Decides group A settings. |
| 10 | الفلسفة العامة — dense prose | Reading order, long paragraphs, technical terms. |
| 10 | المجال العالمي — maps, tables, statistics | Figures, tables, and whether Document AI is enough for group C. |

Run Opus 5, Sonnet 5 and Document AI over the same 30 pages. Have an Arabic teacher mark three things per page: is every word right, is the tashkeel right, was anything invented. That decides the reader, the resolution and the real escalation rate — and it is half a day of work against a corpus we will not transcribe twice.

## Then, in order

Find التاريخ. It is missing from all four track sheets.

Build the normalisation module — NFKC, presentation forms, digits, tatweel, original vs search field. It needs no PDFs and can be unit-tested today.

Run group A first. If the hardest book comes out clean, the rest will.